DAD HEALTH Website Revamp Brief — dadhealth.co.uk Standalone website milestone · September 2026 · Dad Health Ltd For Khushbu Baloch · From Jamie Smith

# Overview

The website was built before the app took shape and now looks and reads out of date next to it. It still leads with generic fitness content, a web dashboard, four topic tiles and a 7-day trial offer, while the app is built around the Dad Health Score and the Mind, Body and Bond pillars.

This milestone refreshes the existing site rather than rebuilding it. The brand, fonts, colours, header and footer stay. The page structure, copy and imagery change, a simple news section is added, and the pages the app stores require are made live.

The guiding principle The app does the lifting. The website has one job: help a dad understand what Dad Health is in under a minute and download the app. Keep it basic, keep it good-looking, and make it easy for Jamie to post announcements.

Design reference The homepage layout, section order and copy are drafted on a design canvas with desktop (1440px) and mobile (390px) versions. Jamie will share the link separately. Treat it as the target for layout, hierarchy and copy; match the existing site’s build conventions for everything else.

Important This is a separate milestone from Journey & Personalisation. It must not delay the app work. Target: website live before the app soft launch, because the App Store and Google Play need live support and privacy URLs.

# Milestone Scope Summary

| Change | Priority | Section |
| --- | --- | --- |
| Homepage rebuild to the new structure | MUST | Section 1 |
| Header and navigation update | MUST | Section 2 |
| Remove outdated content and web dashboard | MUST | Section 3 |
| News / announcements section | MUST | Section 4 |
| Support, Privacy and Terms pages live | MUST | Section 5 |
| App Store and Google Play buttons | MUST | Section 6 |
| Technical, SEO and performance basics | MUST | Section 7 |
| About page expansion | NEXT | Later phase |

CHANGE 01 — MUST Homepage Rebuild One page, top to bottom, every section pointing to the app

# 01 — Homepage Rebuild

| # | Section | Content |
| --- | --- | --- |
| 1 | Hero | Eyebrow: BUILT FOR DADS, BY DADS. Headline: HOW ARE YOU DOING, DAD? Subline: One score for your Mind, Body and Bond. One thing to do today. Free on iPhone and Android. App Store and Google Play buttons. Line under: Free forever. Pro when you want it personal. Right side (below on mobile): phone mockup of the Today screen. |
| 2 | Three pillars. One score. | Lime band. Short intro on the score reflecting real life, then Mind / Body / Bond with one line each. |
| 3 | Every day, three steps | 01 Check in · 02 See your score · 03 Do one thing. |
| 4 | Latest | Latest three news posts. Newest or pinned post shown as the large featured card. ALL NEWS link to the news page. See Section 4. |
| 5 | Free is the real thing | Free vs Pro side by side. Pro at £49.99/yr. Copy must match the confirmed entitlement split from the app milestone. |
| 6 | Dad Circles | New Dad Crew · Single Dads · Dad Strength · Every Kind of Dad, with one-line descriptions. |
| 7 | Why Dad Health | Founder photo and short first-person note from Jamie (content to be provided). |
| 8 | Crisis line | Struggling right now? Call Samaritans free on 116 123, any time. In an emergency, call 999. Always visible on the homepage. |
| 9 | Footer | Logo, Dad Health Ltd · Company No. 17407334 · 66 Paul Street, London EC2A 4NA. Links: Support, Privacy, Terms, Instagram, Contact. |

## Phone mockup

- Preferred: use a real app screenshot of the rebuilt Today screen once it exists (same approach as the App Store assets).

- Until then, use the mockup from the design canvas or an existing App Store screenshot.

CHANGE 02 — MUST Header & Navigation Simpler menu, one clear action

# 02 — Header & Navigation

- Menu items: How it works · Free & Pro · Community · News · About. These can be anchor links on the homepage plus the News page.

- Remove menu items: Fitness, Mind, Bond, Progress, Pricing.

- Header CTA: GET THE APP → replaces START FREE — 7 DAYS on every page.

- Mobile: logo, GET THE APP button and hamburger menu. Tap targets at least 44px.

CHANGE 03 — MUST Remove Outdated Content Anything that no longer matches the app goes

# 03 — Remove Outdated Content

| Remove | Notes |
| --- | --- |
| Web app dashboard (THE DASHBOARD / Dad Score / dads in community) | Shows empty states to visitors. Remove or move behind login — see Decision 1. |
| Statistics band (4.2 million, 60%, 4 in 10, 18%) | Removed. Unsourced health statistics should not appear on the site. |
| WHAT WE COVER four-tile grid | Replaced by the three pillars section. |
| START FREE — 7 DAYS wording | Everywhere on the site. The app has a free tier, not a trial. |
| Current stock imagery | Replace with photos that show dads. Jamie to supply — see Section 8. |
| Today’s Workout / timer block | Remove from the website. |

CHANGE 04 — MUST News & Announcements Jamie posts updates without a developer

# 04 — News & Announcements

Jamie needs to post announcements such as Mini Partners news, app updates and community news himself, from his phone if possible, without asking for a developer change each time.

| Field | Type | Notes |
| --- | --- | --- |
| Title | Text | Required |
| Category | Dropdown | Mini Partners · App update · Community · Other |
| Date | Date | Defaults to today |
| Image | Upload | Optional. Auto-resize and compress. |
| Summary | Short text | One line for the homepage card |
| Body | Rich text | Full post |
| Button | Label + link | Optional, e.g. Book a session |
| Pin to homepage | Toggle | Pinned post shows as the featured card |

- News listing page at /news, newest first.

- Each post has its own shareable URL with a proper preview image and title, so it can be linked from Instagram.

- Homepage shows the three most recent posts; the pinned one (or newest) is featured.

CHANGE 05 — MUST Required Pages Needed for the App Store and Google Play

# 05 — Support, Privacy & Terms

- Support page: contact email (jamie@dadhealth.co.uk), short FAQ, and the crisis line.

- Privacy Policy and Terms: use the current v4 legal documents with full company details.

- Confirm the final URLs to Jamie so they can be added to App Store Connect and Google Play Console.

CHANGE 06 — MUST Store Buttons Every CTA ends in the app

# 06 — App Store & Google Play Buttons

- Use the official Apple and Google badges, not custom-drawn buttons.

- Link to the store listings. If a listing is not live yet, see Decision 3.

- Every GET THE APP button across the site links to the download section or the correct store.

CHANGE 07 — MUST Technical Basics Fast, findable, looks right on a phone

# 07 — Technical, SEO & Performance

- Fully responsive. Check at 390px and 1440px as a minimum.

- Fonts: Barlow Condensed (headings) and Barlow (body). Accent lime as currently used on the site.

- Compress all images; the homepage should load quickly on mobile data.

- Page titles and meta descriptions for every page, plus an Open Graph share image and favicon.

- Keep any existing analytics. If a cookie banner is needed for analytics, keep it minimal.

- Redirect any removed pages (e.g. old Fitness or Pricing URLs) to the homepage rather than returning 404s.

SECTION 8 Content from Jamie Needed before launch

# 08 — Content Jamie Provides

| Item | Notes |
| --- | --- |
| Photos of dads | Ideally from Mini Partners sessions at Train, plus general dad and child shots. |
| Founder photo and note | Two or three sentences in first person for the Why Dad Health section. |
| First news posts | At least one Mini Partners post so the section is not empty at launch. |
| Mini Partners details | Times, ages and how to book. |
| Store listing URLs | Once App Store and Google Play listings are live. |

SECTION 9 Decisions Needed from Jamie Answer these before the relevant work starts

# 09 — Decisions Needed from Jamie

| # | Decision | Why needed |
| --- | --- | --- |
| 1 | Web dashboard: remove entirely or keep behind a login? | Decides whether this is a content removal or a small technical change. Are any dads currently using the web version? |
| 2 | How news posts are managed | Built-in CMS on the current platform, or a simple admin panel? Must be usable from a phone. |
| 3 | Store buttons before listings are live | Coming soon state, email sign-up, or hold the site launch until the listings are live? |
| 4 | Pricing on the website | Show £49.99/yr, or keep pricing inside the app only? |
| 5 | Scope of other pages | Homepage + News + Support + Privacy + Terms only for now, or a separate About page? |
| 6 | Budget and timeline | Agree a fixed price and delivery date as a separate Upwork milestone. |

# Acceptance Criteria

- Homepage matches the design reference structure and copy on desktop and mobile.

- No remaining references to the 7-day trial, the web dashboard, the old stats or the old menu items.

- Jamie can publish a news post from his phone without developer help.

- Support, Privacy and Terms pages are live at confirmed URLs.

- All store buttons use official badges and link correctly.

- Crisis line is visible on the homepage and Support page.